## Slide 1
Group Project Proposal
Smart Food
Processing &
Export Facility
Industry 4.0 infrastructure designed for zero-waste operations and global export compliance.
AI • IoT • Automation • Blockchain
Muhammad Shoaib Akhter Qadri
Group Member
Hafiz Muhammad Hamza
Group Member
Junaid Nazir
Group Member
Abdul Mohemin
Group Member
Adal Imtiaz
Group Member
01 / 15

## Slide 2
Project Overview
Building a future-proof, export-grade smart facility integrated with Industry 4.0 technologies for maximum efficiency.
Vision & Strategy
To establish a world-class smart food processing hub that sets new benchmarks for automation, hygiene, and digital integration.
Future-proof industrial design
Data-driven decision making
Scalable modular architecture
Product Scope
Comprehensive processing capabilities for diverse food categories with end-to-end quality assurance protocols.
Fresh Fruits & Vegetables
Packaged Food Products
Value-Added Processing
Core Goals
Achieving operational excellence through strict adherence to global standards and waste reduction targets.
Zero Waste Operations
Global Export Compliance
Audit-Ready Digital Records
Key Benefits
Delivering tangible value through optimized resource utilization and advanced traceability systems.
Operational Efficiency
Cost Control & Savings
Rapid Throughput & Scale
02 / 15

## Slide 3
Industry 4.0 Integrated
Smart Facility Features
Processing Automation
Robotic handling and conveyor orchestration for high-speed throughput and precision sorting.
IoT Sensor Grid
Real-time monitoring of temperature, humidity, vibration, and critical quality assurance metrics.
AI Intelligence Engine
Computer vision for quality control, anomaly detection, and predictive maintenance models.
Blockchain Traceability
Immutable lot-level provenance tracking from farm sourcing to final export port delivery.
ISO 22000 Compliant Architecture
03 / 15

## Slide 4
Artificial Intelligence
Computer vision for QC, anomaly detection, and predictive maintenance models.
Internet of Things
Dense sensor network monitoring temperature, humidity, and machine health.
Advanced Automation
Autonomous guided vehicles (AGVs) and robotic pick-and-place systems.
Blockchain Ledger
Immutable record keeping for supply chain transparency and audit trails.
Technology Deep Dive
Industry 4.0 Architecture Stack
A.I. Engine
IoT Grid
Robotics
Blockchain
Core Platform
99.9%
System
Uptime
< 20ms
Data
Latency
100%
Secure
Transactions
04 / 15

## Slide 5
Food Export Supply Chain
End-to-End Visibility from Farm to Global Table
Powered by Blockchain Ledger
• Immutable Transparency
Farm Sourcing
Grower certification
Geo-tagged lots
1
Processing
Automated wash,
cut, sort & pack
2
Quality Check
AI-assisted grading
Lab sampling
3
Packaging
Smart labeling
MAP sealing
4
Logistics
Cold chain monitoring
Customs docs
5
Global Market
Import clearance
Retail distribution
6
05 / 15

## Slide 6
Why Fixed Price Contract?
The optimal procurement strategy for minimizing owner risk and ensuring budget certainty.
Lump-Sum Payment
Single agreed-upon price simplifies financial planning and eliminates variable billing surprises.
Budget Control
Owners have 100% clarity on total expenditure before breaking ground, protecting capital allocation.
Risk Transfer
The contractor absorbs risks related to material price hikes, labor inefficiencies, and delays.
Standard Construction Fit
Perfectly suited for standard industrial buildings and equipment installation where scope is well-defined and unlikely to change.
Industry Proven
The dominant contract model for food processing facilities, ensuring accountability and adherence to strict export-grade specifications.
"Fixed Price contracts align incentives for efficiency, ensuring the facility is operational on time and within budget."
Risk Profile
Lowest Risk
Contractor bears overruns
Predictability
High Certainty
Lump-sum defined cost
Project Fit
Recommended
Ideal for defined scope
06 / 15

## Slide 7
Fixed Price Advantages
Strategic benefits of the Lump-Sum procurement model for the Owner
Risk Allocation Model
Fixed Price vs. T&M
Owner Risk (Low)
Contractor Risk (High)
"By locking in the price and scope, we shift the focus from negotiating costs to monitoring quality and schedule performance."
— Procurement Strategy Committee
Budget Certainty
Fixed total cost known upfront eliminates financial surprises. Payments are linked to defined milestones rather than hourly labor, ensuring capital efficiency.
Clear Deliverables
Scope is rigidly defined with specific performance guarantees. Facility handover only occurs after all acceptance criteria and quality standards are met.
Owner
Contractor Risk (90%)
Risk Protection
The Contractor absorbs liability for delays, material price hikes, and productivity issues. The Owner is shielded from market volatility and construction inefficiencies.
Primary Benefit
07 / 15

## Slide 8
Procurement Strategy
Phased approach to securing the optimal Fixed Price Contract
Result: A transparent, risk-mitigated path to Project Success.
Project Success
Contract Award
Fixed Price Execution
Bidding Phase
Vendor Prequalification & RFP
Strategic Objectives
Project Scope, Specs & Requirements
Q2 2026 - Phase 1
Requirements Gathering
Define technical specifications, lock BoM (Bill of Materials), and establish acceptance criteria.
Q3 2026 - Phase 2
RFP & Evaluation
Release Request for Proposal, conduct site visits, and score vendors on technical + commercial fit.
Q4 2026 - Phase 3
Award & Mobilization
Finalize Fixed Price Contract negotiations and commence site mobilization.
Approved by Steering Committee
08 / 15

## Slide 9
Contract Selection Process
Systematic approach to choosing the Fixed Price model
Define Scope & Budget
Establish clear project boundaries, deliverables, and initial cost estimations.
Evaluate Contract Types
Compare T&M, Cost Plus, and Fixed Price models against risk tolerance.
Select Fixed Price
Strategic decision to lock in costs and transfer risk to the contractor.
Tender & Selection
Competitive bidding process to identify the most capable vendor.
Award & Kickoff
Finalize contract signing and commence project mobilization phase.
1
2
4
5
09 / 15

## Slide 11
Contract Comparison
Evaluating procurement models against project goals
Contract Type
Owner Risk
Predictability
Flexibility
Verdict
Time & Materials
Unit Rate / Hourly
Good for undefined scope or small changes.
Cost Reimbursable
Cost Plus Fee
Not suitable. High uncertainty for owner.
Recommendation: Fixed Price Contract
Aligns with the project's goal of zero-waste efficiency and strict export compliance, minimizing financial exposure while ensuring on-time delivery.
Medium Risk
High Risk
RECOMMENDED
Fixed Price
Lump Sum / Turnkey
Low Risk
Best for defined scope & budget control.
10 / 15

## Slide 12
Risks & Mitigation
Proactive strategies to neutralize project threats and ensure stability
Residual Risk Level
LOW
LOW (Safe)
MEDIUM
HIGH (Critical)
RISK
Cost Overrun
Uncontrolled budget expansion due to material price volatility and scope creep.
MITIGATION
Fixed Price Contract
Lump-sum agreement locks in costs, transferring financial risk to the contractor.
RISK
Equipment Failure
Unexpected machinery downtime leading to production bottlenecks.
MITIGATION
AI Maintenance
Predictive IoT sensors detect anomalies early to schedule repairs without stoppage.
RISK
Supply Disruption
Delays in raw material arrival or cold chain integrity breaches.
MITIGATION
Blockchain Tracking
Real-time ledger visibility and multi-source vendor strategy ensure continuity.
RISK
Non-Compliance
Failure to meet strict international food safety and export standards.
MITIGATION
Auto-Inspection
Computer vision QC systems achieve 99.9% defect detection accuracy.
11 / 15

## Slide 13
Sustainability & Zero Waste
Environmental impact targets and circular economy initiatives
ZERO
WASTE
Target 2030
Eco Packaging
100%
Biodegradable materials
Waste Reduction
40%
Reduction in landfill
Energy Efficiency
30%
Lower kWh per unit
Water Conservation
35%
Closed-loop recycling
ISO 14001 Certified
Carbon Neutral Operation
Fair Trade Sourcing
12 / 15

## Slide 14
Key Performance Indicators
Projected operational metrics at full capacity
LIVE DATA STREAM
Quality Accuracy
99.9%
+14% vs Industry Std
Waste Diversion
100%
Target Achieved
Export Markets
50+
Active Destinations
Cost Efficiency
40%
OpEx Reduction
Uptime
24/7
Continuous Ops
Traceability
100%
Blockchain Verified
13 / 15

## Slide 15
Strategic Conclusion
Summarizing the path to operational excellence and financial security
Smart Facility
AI-driven automation for maximum throughput
IoT sensor network for real-time monitoring
Predictive maintenance reduces downtime
Global Ready
Zero waste & sustainable operations
Blockchain traceability for export trust
Compliant with EU/US food safety standards
Ready for Execution
By adopting the Fixed Price approach, we secure the foundation for a world-class smart facility.
Approve Strategy
Right Contract
Fixed Price model minimizes owner risk
Guaranteed budget certainty & control
Incentivized timeline for faster delivery
Single point of accountability
Recommended Strategy
14 / 15

## Slide 16
Q&A Session
Muhammad Shoaib
Akhter Qadri
Team Lead
Hafiz Muhammad
Hamza
Project Manager
Junaid
Nazir
Technical Lead
Abdul
Mohemin
Operations
Adal
Imtiaz
Quality Assurance
Smart Food Processing Facility
THANKYOU
Floor is open for questions
15 / 15