## Slide 1
Agile Project Management

## Slide 2
Overview of Agile and Core Principles

## Slide 3
  Agile is a flexible, iterative approach to project management focused on collaboration, adaptability, and customer satisfaction.
  Unlike traditional methods, Agile breaks projects into smaller deliverables.

## Slide 4
Scrum:
  Uses time-boxed sprints (e.g., 2 weeks).
  Includes events like daily stand-ups, sprints, backlog, daily scrum, sprint planning, sprint reviews and sprint retrospective.
Lean:
  Eliminates waste, emphasizes value creation,build what is needed and encourages continuous improvement.
Key Methodologies:
Kanban:
  Visualizes tasks on a board (e.g., To-Do, Doing, Done).
  Focuses on continuous flow and reducing work in progress (WIP).
  Extreme Programming (XP):
  Centers on coding excellence and frequent delivery.
KEY METHODOLOGIES

## Slide 5
www.reallygreatsite.com
Core Principles of Agile
  Individuals and Interactions Over Processes and Tools.
  Working Software Over Comprehensive Documentation.
  Customer Collaboration Over Contract Negotiation.
  Responding to Change Over Following a Plan.
  Why These Principles Matter:
    Agile prioritizes flexibility and value delivery.
    Encourages close collaboration between stakeholders and teams.
Example: A team shifts priorities mid-project to include customer feedback, ensuring better alignment with business goals.

## Slide 6
www.reallygreatsite.com
Kanban
Visual Management:
  Tasks are tracked on a board with columns such as "To Do," "In Progress," and "Done."
Principles:
  Visualize work, limit WIP, and focus on continuous improvement.
Advantages:
  No strict iteration cycles.
  Suitable for teams managing ongoing or operational tasks.
Example: Software maintenance team handling bug fixes.

## Slide 7
www.reallygreatsite.com

## Slide 8
www.reallygreatsite.com
Scrum Iterative Development and Adaptive Planning
Iterative Development
  Definition:
    Delivering work in small, manageable chunks called iterations or sprints.
    Each iteration results in a potentially shippable product increment.
  Benefits:
    Early identification of issues.
    Continuous improvement through feedback.
Example: A team building an online shopping app delivers the login feature in Sprint 1, the product catalog in Sprint 2, and the checkout in Sprint 3.

## Slide 9
www.reallygreatsite.com
Adaptive Planning and Responding to Change
What is Adaptive Planning?
    Agile plans are not fixed; they evolve based on feedback and progress.
    Encourages teams to reassess priorities at regular intervals.
  Responding to Change:
    Agile welcomes change even late in the project lifecycle.
    Increases the likelihood of delivering value-aligned outcomes.
Example: A customer requests a new feature after Sprint 2. The team adjusts plans to incorporate it in Sprint 3.

## Slide 10
www.reallygreatsite.com
Benefits of Agile's Flexibility
  Faster time to market.
  Higher customer satisfaction.
  Reduced risk by addressing issues early.
  Better alignment with business needs.

## Slide 12
www.reallygreatsite.com
Agile Roles Overview
  Product Owner (PO):
    Manages the product backlog.
    Represents customer interests.
    Prioritizes work based on business value.
  Scrum Master (SM):
    Coaches the team on Agile principles.
    Removes obstacles that hinder progress.
    Facilitates key ceremonies like daily stand-ups and sprint reviews.
  Development Team:
    Cross-functional members who design, develop, and test the product.
    Work collaboratively to deliver product increments.

## Slide 14
www.reallygreatsite.com
Role of the Product Owner (PO)
  Key Responsibilities:
    Define and maintain the product vision.
    Create, update, and prioritize the backlog.
    Ensure the team understands the customer’s needs.
Example: In a food delivery app, the PO prioritizes adding a “track your order” feature based on customer demand.

## Slide 15
www.reallygreatsite.com
Role of the Scrum Master (SM)
  Key Responsibilities:
    Facilitate Agile processes and remove impediments.
    Ensure the team adheres to Scrum principles.
    Act as a servant leader, supporting the team’s productivity.
Example: A Scrum Master resolves a technical dependency blocking the team by coordinating with external stakeholders.

## Slide 16
www.reallygreatsite.com
Agile Metrics
  Key Metrics:
    Velocity: Measures the amount of work completed in a sprint.
    Lead Time: Tracks the time from task creation to completion.
    Cycle Time: Focuses on the time to complete a single task.
    Burn-Down and Burn-Up Charts: Visual tools for tracking progress against the sprint goal.

## Slide 18
www.reallygreatsite.com
Scaling Agile for Complex Projects
  Frameworks:
    Scaled Agile Framework (SAFe):
      Aligns multiple teams under a common vision and backlog.
    Large-Scale Scrum (LeSS):
      Extends Scrum practices for large teams.
    Disciplined Agile (DA):
      Allows customization of Agile practices for the organization’s needs.
Example: Using SAFe to manage a multi-team project for launching a global product.

## Slide 19
www.reallygreatsite.com
Conclusion and Q&A
  Recap Key Points:
    Agile methodologies are flexible, iterative, and customer-focused.
    Agile roles ensure clear accountability and collaboration.
    Metrics and frameworks help teams measure and scale success.
"Which Agile role or practice do you find most interesting and why?"