## Slide 1: Project Procurement Categories
DR. m asghar mughal
Lecture 2

## Slide 2: Procurement Categories
Why do we need to categorize the projects?
  Every project has a unique nature
  Complexity of project
  Risk associated with projects
  Characters of projects (Schedule, cost, quality)
Some Projects can be managed by single individual and some requires a team
Basis of Categorization
  Small or Big (capital problems, time)
  Simple or Complex (team of specialists)
  High risks or minimal
  Unique characteristics
  Off the shelf or manufacture

## Slide 3: Categories
Major (high risk) complexity procurements
Minor (low risk) complexity procurements
COTS (Commercial Off-The Shelf)
Special procurements
  Teaming arrangements.
  Interdivisional work.

## Slide 4: Categories
Three Generic Procurement Categories
Two Special Procurement Relationships

## Slide 5: Major (high risk) complexity procurements
They often require something new from seller, that might not exist e.g new software system, new product design, new construction tools.
They represent high risks to the project's technical, quality, costs, and schedule.
long-term relationship being created between a company (project buyer) and a supplier (seller).
Early identification of these procurements will be critical to any project in order to adequately plan and organize for them.

## Slide 6: Major (high risk) complexity procurements
Characteristics of Major Complex Procurements
  A new Product or system
  High cost
  Demands quality to have competitive edge
  High risk to overall project
  Long-term relationship
  Uncontrol growth in project scope “SCOPE CREEP”
Managing Major Complex Procurements
  “Integrated project team" approach
  Sub-Projects to total project

## Slide 7: Examples Major Complex Procurements
Some examples of these kinds of procurements would be:
The architectural design of a new commercial center.
The construction of a new production factory.
The outsourcing of information technology services.
The creation of a new software package.
The development of a new computer.
The development of a new airplane.
The development of a new radar system, or any critical project component.

## Slide 8: Minor (low-risk) Complexity Procurements
Minor procurements are those that exist in some form with a given seller and are defined by seller’s own product specification, they do not require creation of something new.
The articles are generally bought without modifications to the seller's product, or perhaps with only minimal modifications.
These items will often carry a high monetary value.
These Procurements could also be the next stage of Major CP’s where Buyer and seller engage again in procurement of articles as a result of Long-term relationship.
For Example: Purchase of existing software system, existing product design, existing construction tools etc.

## Slide 9: Minor (low-risk) Complexity Procurements
Characteristics of Minor Complex Procurements
  Low risk
  High cost
  Tight schedule
  Same product or little modifications
  Maintaining the quality/specifications
Managing minor Complex Procurements
  Scheduling time to meet the deadlines
  Budgeting funds to acquire products

## Slide 10: Example of Minor Complex procurement
The purchase of existing automobiles, buses, transportation vehicles or perhaps aircraft.
The purchase of an existing radar system, or large electrical generators.
The purchase of existing, but high value software.
The purchase of existing computers, and other developed, but high value components.

## Slide 11: Commercial-Off-The-Shelf (COTS)
A Commercial off–the-Shelf (COTS) item is one that is sold, leased, or licensed to the general public; offered by a vendor trying to profit from it
It is supported and evolved by the vendor who retains the Intellectual Property (IP) rights; available in multiple, identical copies; and used without modification of the internals
The fundamental principles of basic purchasing will be more applicable than a requirement to manage complicated contracts or subcontracts as critical subprojects.
These commodities will often have interchangeable (substitute) components

## Slide 12: Commercial-Off-The-Shelf (COTS)
Characteristics
  Low risk
  Lower cost
  Not as tailored as you required
  Less time taking
  Available immediately
In Short:
  Mostly off the shelf buys are included here.
  Regular buys like raw material
  Principles of Basic purchasing apply (not complex contract)
  Outsourced routing services (cafe, accounting)

## Slide 13: Example of COTS
Purchased labor, which will brought in plant and supervised by the project's staff.
Purchased services, or testing, of a routine nature.
Raw materials: nuts, bolts, fasteners, sheet metal, paints, solvents, etc.
Pencils, paper, office supplies.
Existing computers, printers, scanners, etc.
Packaged commercial software.
Outsourced complete but routine services, for example, cafeteria, accounting, security, etc.

## Slide 14: Special Procurements: Teaming Agreements
In teaming agreements two or more teams (companies) agree to combine their assets, facilities, people, share risks, etc., and go after a new segment of work, typically in the form of some new project.
It enhances a firm's competitive posture
It is a legal contractual arrangement between two or more corporations typically to form a partnership or joint venture, but can be some other arrangement as defined by the parties.
Usually these arrangements are formed to capture new business and the roles of each firm is specifically prescribed in their agreement. Whenever the new business opportunity ends, generally the teaming agreement also ends.

## Slide 15: Teaming Agreement
Procured under a legal contract
Combine assets, facilities, people, shared risks
All other procurements as per normal principles
Prime Contractor-subcontractor arrangements

## Slide 16: Special Procurements: Interdivisional Procurement
Interdivisional work are the procurements made within a single company by one operating unit (the project) with another operating unit (the performing organization).
Can be very difficult to manage (organizational relationships).
Coordination between an operating unit and a performing unit.
Senior Executives insist work to remain in company.
Sometimes most compelling reason is availability of company work force and facilities (even if cheaper alternatives are available).
Project Managers may not be able to control cost.
Issues with respect to sharing success and failure.

## Slide 17: Example: Interdivisional Procurement
Some examples of these procurements might be:
  The development of some new component or product.
  The manufacture of parts.
  The procurement of parts for the project.
  Design and testing services.
  Purchased labor.