## Slide 1: Project Selection-Financial Criteria
LECTURE # 11

## Slide 2: Capital Budgeting
Capital budgeting is the whole process of analyzing projects and deciding which ones to accept.

## Slide 4: OPPORTUNITY COST

## Slide 5: OPPORTUNITY COST
Opportunity Cost is the cost or price of the next best alternative that is available to the business that has foregone to acquire something else.

## Slide 6: DISCOUNTED CASH FLOWS

## Slide 7: EXAMPLE DISCOUNTED CASH FLOW

## Slide 8: NON DISCOUNTED CASH FLOW

## Slide 9: CONSIDERATION FOR CAPITAL BUDGETING

## Slide 10: TIME VALUE OF MONEY

## Slide 11: FORMULA

## Slide 12: FORMULA

## Slide 15: EXERCISE

## Slide 19: Net Present Value (NPV)
The net present value (NPV), defined as the present value of a project’s cash inflows minus the present value of its costs, tells us how much the project contributes to shareholder wealth.

## Slide 23
Cost of Opportunity =8%

## Slide 26: EXERCISE 2
Change the interest rate to 15 %

## Slide 27: KEY FACTORS TO CONSIDER TO SELECT PROJECT

## Slide 28: INDEPENDENT VS MUTUALLY EXCLUSIVE PROJECTS
Independent projects are those whose cash flows are not affected by other projects.
Example: If Wal-Mart were considering a new store in Boise and another in Atlanta, those projects would be independent.
Mutually exclusive projects, on the other hand, are two different ways of accomplishing the same result, so if one project is accepted then the other must be rejected.
Example: A conveyor-belt system to move goods in a warehouse and a fleet of forklifts for the same purpose would be mutually exclusive—accepting one implies rejecting the other.

## Slide 29: NPV Decision Rules
Independent projects: If NPV exceeds zero, accept the project. If both have positive NPVs, accept them both if they are independent.
Mutually exclusive projects: Accept the project with the highest positive NPV. If no project has a positive NPV, then reject them all. If the projects are mutually exclusive, the NPV criterion would select the project with higher NPV.

## Slide 30: IRR-Internal Rate of Return
The internal rate of return is a metric used in financial analysis to estimate the profitability of potential investments.
Internal rate of return (IRR) is the annual rate of growth an investment is expected to generate.
A project’s IRR is the discount rate that makes the PV of the inflows to equal the initial cost.
The internal rate of return is a discount rate that makes the net present value (NPV) of all cash flows equal to zero.

## Slide 34: IRR Decision Rules
Independent projects: If IRR exceeds the project’s Cost of Capital, then the project should be accepted.
If IRR is less than the project’s Cost of Capital, reject it.
Mutually exclusive projects. Accept the mutually exclusive project with the highest IRR, provided that the project’s IRR is greater than its Cost of Capital. Reject project whose IRR does not exceed the firm’s Cost of Capital

## Slide 35: PAY BACK PERIOD
Payback period, defined as the number of years required to recover the funds invested in a project from its operating cash flows.

## Slide 37: EXAMPLE
10000/12

## Slide 39: EXAMPLE